## Slide 1: ALGORITHIMIC COST MODEL
By Nikhil Lathiya
Notes: © Copyright Showeet.com – Creative & Free PowerPoint Templates

## Slide 2: What Is COST ESTIMATION Model And Why We Need It…???
By Nikhil Lathiya
Notes: © Copyright Showeet.com – Creative & Free PowerPoint Templates

## Slide 3: What is COST ESTIMATION...??
Cost Estimation simply means a technique that is used to find out the cost estimates
The cost estimate is the financial spend that is done on the efforts to develop
and test software in Software Engineering
Cost estimation models are some mathematical algorithms or
parametric equations that are used to estimate the cost of a product
or a project.
It is to accurately estimate needed resources and required
schedules for software development projects.
The Cost estimation process includes estimating the size of the software product
to be produced, estimating the effort required, estimating overall cost of the project.
Notes: © Copyright Showeet.com – Free PowerPoint Templates

## Slide 4: What is COCOMO Model...???
COCOMO model stand for constructive cost model
it is the one of the very famous model which is used to estimate the cost of the project
Using this model we can estimate the time (month) and number of people members needed to develop a project
Notes: © Copyright Showeet.com – Creative & Free PowerPoint Templates

## Slide 5: STAGES OF COCOMO Model
Notes: © Copyright Showeet.com – Creative & Free PowerPoint Templates

## Slide 6: According to Boehm project cost estimation should be done through three stages
03
Detailed COCOMO Model
02
01
Basic COCOMO Model
Intermediate COCOMO Model
Notes: © Copyright Showeet.com – Creative & Free PowerPoint Templates

## Slide 7: BASIC COCOMO MODEL
The basic COCOMO model gives an approximate estimate of the project parameters it means it predict the effort and cost of project
The following formula is used to estimate the cost on this model
Formula :- EFFORT=A×SIZE B×M
A is a constant factor
SIZE may be either the code size or the functionality of software
B associated with the size estimate expresses the non-linearity of costs
M is a multiplier made by combining process
Notes: © Copyright Showeet.com – Creative & Free PowerPoint Templates

## Slide 8: INTERMEDIATE COCOMO MODEL
In this extension of the basic COCOMO model the intermediate COCOMO model uses 15 additional predictors considering its environment to estimate a value or cost
Notes: © Copyright Showeet.com – Creative & Free PowerPoint Templates

## Slide 9: DETAILED COCOMO MODEL
The detailed cocomo model is an extension of the intermediate cocomo model this model is first sensitive it does not depend on any phase it is used to calculate the amount of effort required to complete each phase
Notes: © Copyright Showeet.com – Creative & Free PowerPoint Templates

## Slide 10: PHASES OF DETAILED COCOMO MODEL
01
02
03
04
05
06
Planning and
Requirement
System Design
Detail Design
Module
Code And Test
Integration And Test
Cost Constructive Model
Notes: © Copyright Showeet.com – Creative & Free PowerPoint Templates

## Slide 11: Thank You !
Presented By :- Nikhil Lathiya
Notes: © Copyright Showeet.com – Creative & Free PowerPoint Templates